SAT Deployment — Implementation Runbook

Approved scope: Frontend on Vercel  +  Backend on AWS EC2 t3.medium

Site Analysis Tool  ·  Beta  ·  Branch ux/phase-1-research  ·  2026-06-20

1. Context

Beta-ready stack (Phase 10 GO). Two deployment items approved to stand up now:

Frontend → Vercel. Next.js 16, free Hobby tier.

Backend → one AWS EC2 t3.medium. ~$30/mo, ap-south-1 (Mumbai), runs all 10 FastAPI services + Caddy reverse proxy via docker-compose.

Image-registry choice (GHCR / Docker Hub) is deferred / not approved — baseline here builds images ON the box with swap. API domain decision: OWN DOMAIN (Caddy auto-TLS via Let's Encrypt).

2. Corrections Found in Code

Verified against the live frontend + compose. The earlier draft plan was wrong on these:

| Item | Correct value / behaviour | Source |
| --- | --- | --- |
| Supabase key var | NEXT_PUBLIC_SUPABASE_PUBLISHABLE_KEY (NOT ..._ANON_KEY) | lib/env.ts:19, lib/supabase/client.ts:9 |
| Frontend API env vars | 10 distinct per-service vars; in prod all point at the SAME origin (Caddy routes by path) | lib/api/analysis.ts:37-49 |
| Request paths | Each call already carries its service prefix → single-origin path routing valid | analysis.ts:152,335,601,730,832,1201,1357,1398,1417 |
| temperature prefix | /weather (NOT /temperature) | analysis.ts:336,456 |
| CORS | Env-driven per service via CORS_ORIGINS; today inconsistent (:5173 vs :3000) — override in prod | docker-compose.yml |
| Flag gating | Each service 403s unless its FLAGS value is set | analysis.ts:6-11 |
| Dev compose | Bind mounts + --reload on every service → needs standalone prod compose (overrides can't remove mounts) | docker-compose.yml |
| Static export | No output:'export' in next.config.ts → SSR confirmed, native Vercel fit | next.config.ts |

3. Prerequisites

GitHub. Repo Site-Analysis/SAT is public → EC2 can git clone over HTTPS. Vercel imports via GitHub connection.

Secrets/data NOT on this machine (confirmed absent): gee-sa.json, root .env, IMD .grd data. Source from the Site Analysis workspace before Part B.

Measure IMD .grd size — must fit 30 GB EBS (target < ~18 GB).

AWS account (ap-south-1). New account = up to $200 credits cover first ~6 months.

Domain in hand (registrar access to add a DNS A record).

PART A — Frontend on Vercel

A1. Import project

vercel.com → Add New → Project → import Site-Analysis/SAT from GitHub.

Root Directory = apps/web (monorepo). Framework auto-detects Next.js.

Build = next build (default). Install = npm install. Leave Output default.

A2. Set environment variables

Project → Settings → Environment Variables (scope = Production + Preview). API vars all point at the one Caddy origin https://api.<domain>:

| Variable | Value |
| --- | --- |
| NEXT_PUBLIC_SUPABASE_URL | https://<ref>.supabase.co |
| NEXT_PUBLIC_SUPABASE_PUBLISHABLE_KEY | sb_publishable_<key> |
| NEXT_PUBLIC_MAPTILER_KEY | <maptiler key> |
| NEXT_PUBLIC_TEMPERATURE_API_URL | https://api.<domain> |
| NEXT_PUBLIC_SUNPATH_API_URL | https://api.<domain> |
| NEXT_PUBLIC_FLOOD_API_URL | https://api.<domain> |
| NEXT_PUBLIC_WIND_API_URL | https://api.<domain> |
| NEXT_PUBLIC_RAINFALL_API_URL | https://api.<domain> |
| NEXT_PUBLIC_GEO_API_URL | https://api.<domain> |
| NEXT_PUBLIC_PLANNING_API_URL | https://api.<domain> |
| NEXT_PUBLIC_INFRA_API_URL | https://api.<domain> |
| NEXT_PUBLIC_FUTURE_INFRA_API_URL | https://api.<domain> |
| NEXT_PUBLIC_LAND_RECORDS_API_URL | https://api.<domain> |
| NEXT_PUBLIC_API_BASE_URL | https://api.<domain> (verify usage; blank if same-origin Next routes) |

A3. First deploy

Deploy → get https://<project>.vercel.app. RECORD this exact origin — it's the CORS allowlist value for Part B (B4/B5).

Optional: add a custom frontend domain later (Vercel → Domains). Not required for beta.

A4. Hold E2E

Hold end-to-end testing until Part B is live (frontend can't reach the API yet). Return after B8.

PART B — Backend on EC2 t3.medium

B1. Provision the instance (Console → EC2, region ap-south-1)

AMI: Ubuntu 22.04 LTS (x86_64). Type: t3.medium (2 vCPU / 4 GB).

Storage: 30 GB gp3 root.

Key pair: create/download .pem (SSH).

Security group:

| Port | Source | Purpose |
| --- | --- | --- |
| 22/tcp | your IP only | SSH admin |
| 80/tcp | 0.0.0.0/0 | Let's Encrypt HTTP-01 + redirect |
| 443/tcp | 0.0.0.0/0 | HTTPS API |
| 8000-8009 | DO NOT OPEN | internal only — Caddy is sole public entry |

Allocate an Elastic IP → associate to the instance (stable IP for DNS).

B2. Base OS + Docker + swap

ssh -i sat.pem ubuntu@<elastic-ip>
sudo apt-get update && sudo apt-get -y upgrade
# Docker engine + compose plugin
curl -fsSL https://get.docker.com | sudo sh
sudo usermod -aG docker ubuntu && newgrp docker
# 4 GB swap — protects the 4 GB box during heavy image builds (free)
sudo fallocate -l 4G /swapfile && sudo chmod 600 /swapfile
sudo mkswap /swapfile && sudo swapon /swapfile
echo '/swapfile none swap sw 0 0' | sudo tee -a /etc/fstab

B3. Get the code

sudo mkdir -p /opt/sat && sudo chown ubuntu:ubuntu /opt/sat
git clone https://github.com/Site-Analysis/SAT.git /opt/sat
cd /opt/sat

B4. Place secrets + data (NOT in git — copy via scp)

# from your local/workspace machine:
scp -i sat.pem gee-sa.json ubuntu@<eip>:/opt/sat/gee-sa.json
scp -i sat.pem -r imd-data/  ubuntu@<eip>:/opt/sat/imd-data/   # the .grd files

On the box create /opt/sat/.env (gitignored) holding non-public config:

FLAGS=feature.temperature.thermal-profile,feature.sunpath.diagram,\
      feature.flood.risk-analysis,feature.wind.analysis,feature.rainfall.summary
      # + any geo/planning/infra/future-infra/land flags validated
CORS_ORIGINS=https://<project>.vercel.app
OVERPASS_URL=https://overpass-api.de/api/interpreter

Optional (still free): store these in SSM Parameter Store and fetch at boot instead of a flat file. Skip for first beta.

B5. Author the prod compose + Caddyfile (new files)

infra/docker-compose.prod.yml — standalone (do not layer over dev compose):

All 10 services with build: ./services/<svc> (build-on-box baseline).

Remove the ./services/<svc>:/app bind mounts and --reload; keep only gee-sa.json:/app/gee-sa.json:ro (sunpath/flood/wind) and /opt/sat/imd-data:/app/data:ro (temperature).

Do NOT publish 8000-8009 to the host (internal network only).

restart: unless-stopped; mem_limit per service (heavy temperature/sunpath ~1.2-1.5 GB each, light ~256-384 MB) — keep total under ~3.5 GB + swap.

environment: CORS_ORIGINS=${CORS_ORIGINS} + FLAGS=${FLAGS} from /opt/sat/.env.

Add a caddy service on the same network: image caddy:2, publish 80:80 + 443:443, mount ./infra/Caddyfile:/etc/caddy/Caddyfile:ro + named volumes caddy_data (certs) + caddy_config.

infra/Caddyfile — one site, auto-TLS, path-prefix → service (names resolve on the compose network):

api.<domain> {
    encode gzip
    reverse_proxy /weather/*         temperature:8000
    reverse_proxy /sunpath/*         sunpath:8001
    reverse_proxy /flood/*           flood:8002
    reverse_proxy /wind/*            wind:8003
    reverse_proxy /rainfall/*        rainfall:8004
    reverse_proxy /geo/*             geo:8005
    reverse_proxy /planning/*        planning:8006
    reverse_proxy /infrastructure/*  infrastructure:8007
    reverse_proxy /future-infra/*    future-infra:8008
    reverse_proxy /land-records/*    land-records:8009
}

B6. DNS (registrar)

A record: api.<domain> → <elastic-ip>, TTL low (300s) for first cutover.

Wait for propagation (dig api.<domain> resolves to the EIP).

B7. Build + bring up

cd /opt/sat
# Build heavy images first (watch memory; swap covers spikes)
docker compose -f infra/docker-compose.prod.yml --env-file .env build temperature sunpath
docker compose -f infra/docker-compose.prod.yml --env-file .env build   # the rest
docker compose -f infra/docker-compose.prod.yml --env-file .env up -d
docker compose -f infra/docker-compose.prod.yml ps   # all healthy
docker stats --no-stream                              # confirm RAM headroom

Caddy auto-issues the TLS cert on first hit to api.<domain> (port 80 must be open — B1).

B8. Smoke (deployed)

Internal (on box) per service: docker compose ... exec <svc> curl -fsS localhost:<port>/health → all 200.

Through Caddy (real endpoints, prove routing + TLS):

curl -fsS "https://api.<domain>/sunpath/annual?lat=12.97&lon=77.59"
curl -fsS "https://api.<domain>/geo/zone?lat=12.97&lon=77.59&radius_m=500"

Expect HTTP 200 JSON (not 403 → confirms FLAGS set; not 502 → confirms upstream up).

4. Cutover + Verify (ties A and B)

Confirm CORS_ORIGINS in /opt/sat/.env exactly equals the Vercel origin from A3; up -d to apply if changed.

Open the Vercel app → log in (Supabase) → create/open a project.

Exercise EACH analysis module against live API: flood, sunpath (2D + 3D map, shadows), wind, temperature/climate, rainfall, geo/amenities, planning, infrastructure, future-infra, land-records.

Verify 2D Leaflet + 3D MapLibre render, shadows, amenity markers, recharts, PDF export.

Devtools Network: calls hit https://api.<domain>/<prefix>/..., status 200, no CORS errors, no mixed-content warnings.

5. Risks / Watch-items

| Risk | Mitigation |
| --- | --- |
| Build-on-box OOM (2 heavy images on 4 GB) | 4 GB swap + sequential build + mem_limit. If still OOM, fall back to build-off-box (deferred GHCR) — flag to user, don't self-approve. |
| IMD data size | Measure before scp; bump EBS if > ~18 GB (small added cost — surface first, breaks '$30 only'). |
| FLAGS coverage | Confirm geo/planning/infra/future-infra/land flag strings; a missing flag = 403. Pull exact names from packages/flags/src/flags.py. |
| NEXT_PUBLIC_API_BASE_URL | Verify what client.ts calls; if only same-origin Next routes, leave blank. |
| CORS default drift (:5173 vs :3000) | Prod value from .env CORS_ORIGINS; prod compose must override hardcoded environment: on temperature/rainfall. |
| Single EC2 = no HA | Acceptable for beta. |
| Vercel Hobby non-commercial (ToS) | Accepted for private beta (locked decision). |

6. Files the Implementer Will Create (Part B)

infra/docker-compose.prod.yml (new)

infra/Caddyfile (new)

/opt/sat/.env on the box (not committed)

Optional scripts/ec2-bootstrap.sh capturing B2 steps

7. Out of Scope (deferred — do NOT do without explicit approval)

GHCR / Docker Hub image registry + build-off-box pipeline.

GitHub Actions / any CI (repo rule: local-only).

SSM Parameter Store wiring (optional optimization).

Frontend custom domain, autoscaling, monitoring stack.