SAT — Deployment Plan

Beta · AWS EC2 + Vercel · Full Architecture, API Inventory & Gates

Date:  2026-06-17
Branch:  ux/phase-1-research
Author:  Tanmay C J
Status:  Phase 10 — Beta Readiness: GO
Scope:  10 FastAPI services + Next.js 16 frontend + Supabase

1. Executive Summary

SAT is Beta-ready (Phase 10 GO). Goal: get the full stack live for stakeholders and a few users at low cost. Frontend is Next.js 16; backend is 10 FastAPI microservices (ports 8000-8009), already containerized with per-service Dockerfiles and a root docker-compose.yml. Supabase (auth/persistence) is managed/external. Only 2 services are heavy (temperature, sunpath); the other 8 are light proxies to external APIs.

Locked decisions:

Budget ~$20-40/month.

Frontend on Vercel free tier (native Next.js 16).

Backend on a single AWS EC2 box (t3.medium) via docker-compose.

Maturity target: beta / low-traffic.

2. How the Visuals Work Today (Phase 1)

| Concern | Tech stack + theory |
| --- | --- |
| 3D buildings | maplibre-gl basemap + three.js (MapLibre custom layer, @react-three/fiber + drei). Footprints from MapLibre vector-tile 'building' layer; heights from OSM tags; THREE.Shape -> ExtrudeGeometry -> merged mesh. components/three/Scene3D.tsx. Needs MapTiler vector-tile key. |
| Shadows 3D | Real-time shadow mapping. DirectionalLight set from sun az/el (sunpath SolarPoint[]), PCF 2048^2 shadow map, orthographic frustum on site, ShadowMaterial ground plane. |
| Shadows 2D | Vector projection, no raster. lib/geo.ts shadowPolygon() sweeps footprint by height/tan(elev) along anti-sun bearing -> convex hull -> Leaflet Polygon. |
| Amenities | OpenStreetMap Overpass API, proxied via geo service /geo/amenities (8005). 7 categories, 2km default. Rendered as Markers + recharts bar chart. |
| Analysis visuals | 2D: react-leaflet + leaflet, CARTO Voyager tiles (free). 3D: maplibre-gl + three. All overlays client-side vector (Circle/Polygon/Polyline/Marker). zustand state, recharts, html2canvas + jspdf export. |

Heavy services: temperature (8000 - netCDF4/xarray/scipy/imdlib + large IMD .grd data mount) and sunpath (8001 - earthengine-api/pvlib/matplotlib/shapely/pyproj + GEE service account). Other 8 are light httpx -> external-API proxies (Overpass/Open-Meteo/GEE).

3. How Buildings Are Precision-Analyzed Before Render

Two client-side pipelines, both OSM-sourced. No GIS engine (no PostGIS/turf/shapely) - hand-rolled TypeScript geometry + three.js.

2D path (Leaflet) - lib/osm.ts fetchBuildings()

S

Reject ways with <3 vertices.

Height = tag-driven: height stripped to numeric, else building:levels x 3, else null (parseHeight). Not measured.

Sort nearest-first, cap 400, cache by 4-decimal coord key.

3D path (MapLibre + three.js) - Scene3D.tsx buildingsFromMap()

Footprints read from MapLibre's own in-browser vector tiles - no network, shadows align with visible extrusions.

Outer ring only (Polygon/MultiPolygon).

Dedupe tile-split features (Set by id/osm_id/coord).

Height = render_height ?? height ?? 0 || null; default 10m at extrude.

Reject <3 verts; try/catch skips malformed polygons.

lat/lng -> metres via equirectangular tangent-plane (cosLat correction, exact at site scale).

THREE.Shape -> ExtrudeGeometry(depth=height) -> mergeGeometries.

Tools: OpenStreetMap (Overpass for 2D, MapLibre vector tiles for 3D) + custom TS geo (lib/geo.ts: Andrew monotone-chain convex hull, ray-cast point-in-polygon, equirectangular projection) + three.js extrusion.

Precision limits:

Heights = OSM tags or 10m default (not surveyed).

Equirectangular projection - accurate only at small site radius.

Footprint accuracy = whatever OSM has; no satellite/LiDAR refinement.

400-building cap; outer ring only (holes dropped).

Not a rigorous GIS topology-validation pipeline.

4. Heavy vs Light Services

| Service | Port | Weight | Why |
| --- | --- | --- | --- |
| temperature | 8000 | HEAVY | netCDF4, xarray, scipy, imdlib (native wheels) + large IMD .grd data mount |
| sunpath | 8001 | HEAVY | earthengine-api, pvlib, matplotlib, shapely, pyproj + GEE service account |
| flood | 8002 | light | httpx + pydantic; external API only |
| wind | 8003 | light | httpx + pydantic; Open-Meteo |
| rainfall | 8004 | light | httpx + pydantic; Open-Meteo / GEE optional |
| geo | 8005 | light | httpx; Overpass + 266KB GeoJSON |
| planning | 8006 | light | httpx + pydantic; no external deps |
| infrastructure | 8007 | light | httpx; Overpass |
| future-infra | 8008 | light | httpx; small local config JSON |
| land-records | 8009 | light | httpx + pydantic; no external deps |

5. Locked Decisions

| Decision | Choice | Rationale |
| --- | --- | --- |
| Budget | ~$20-40/mo | Run real compute; near-$0 first 6mo on AWS credits |
| Frontend host | Vercel free | Native Next.js 16, best DX/perf, generous free tier |
| Backend compute | Single EC2 + docker-compose | Simplest lift-and-shift; one box for beta |
| Maturity | Beta / low-traffic | Matches Phase 10 Beta Readiness: GO |

6. Target Architecture

[Vercel] Next.js 16 (free tier)
   |- NEXT_PUBLIC_*_API_URL = https://api.<domain>
            |  HTTPS, CORS locked to Vercel origin
            v
[AWS ap-south-1] 1x EC2 t3.medium (4GB) + Elastic IP
   |- Caddy reverse proxy (auto-TLS, path-prefix routing)
        |- /weather/*    -> temperature:8000   (heavy)
        |- /sunpath/*    -> sunpath:8001        (heavy)
        |- /flood/* /wind/* /rainfall/* /geo/*
        |- /planning/* /infrastructure/*
        |- /future-infra/* /land-records/*      (8 light)
   docker-compose up -d  (all 10 services + Caddy)
   EBS gp3 30GB: docker images + IMD data + gee-sa.json
[Supabase] managed (auth) - already live

Path prefixes already match each service's route namespace, so all NEXT_PUBLIC_*_API_URL point to ONE origin https://api.<domain> and Caddy routes by prefix. No per-service subdomains needed.

Region: ap-south-1 (Mumbai) - Indian datasets/users (IMD, BDA, Karnataka land records).

7. AWS Tier - Everything Available

| Resource | Free allowance | Use here |
| --- | --- | --- |
| New-account credits | up to $200, 6-mo plan | Effectively covers first ~6 mo of the t3.medium |
| EC2 | 750 h/mo t3.micro (12-mo) | We run t3.medium (NOT free) -> ~$30/mo on-demand |
| EBS | 30 GB gp3 (12-mo) | Root + data volume - fits free 12 mo |
| Data transfer out | 100 GB/mo always-free | Covers low-traffic API egress |
| CloudFront | 1 TB/mo + always-free | Optional (Vercel already CDNs frontend) |
| Lambda | 1M req + 400k GB-s always-free | Not used (could offload light svcs later) |
| S3 | 5 GB (12-mo) | Optional: export PDFs / static assets |
| SSM Parameter Store | standard params free | Store secrets (NOT paid Secrets Manager) |
| CloudWatch | 10 metrics, 5 GB logs, 3 dashboards | Basic monitoring |
| Route 53 | none (hosted zone $0.50/mo) | Optional if AWS-managed DNS |
| Supabase | separate free tier | Already in use |

Est. monthly cost: t3.medium on-demand ~$30 + EBS ~$2.4 = ~$33/mo (inside budget). First ~6 mo can be ~$0 against the $200 credits. Cut further: stop instance when idle, or drop to t3.small (~$15) with swap + container mem limits if RAM holds.

8. Containerizing - YES, Keep It

Heavy native wheels (netCDF4, scipy, xarray, pvlib, shapely, pyproj) -> reproducible only in containers; bare-host venvs are fragile across the 2 heavy services.

docker-compose.yml + 10 Dockerfiles already exist and pass FVD workflow -> zero rebuild.

One-command deploy + health checks + per-service mem limits.

Matches CLAUDE.md migration workflow. No reason to de-containerize for a single-box beta.

9. Deployment Plan (Ordered)

A. Prep (local, no infra spend)

Add infra/Caddyfile - reverse proxy, auto-TLS for api.<domain>, path-prefix -> service.

Verify CORS on each FastAPI service allows the Vercel origin (not *). Add/centralize CORS middleware if missing.

Add per-service mem_limit (+ heavy services more) to a deploy compose override; add 2 GB host swap as safety.

Confirm docker compose build succeeds for all 10 locally; curl each /health.

Decide domain + DNS (Route 53 or external registrar). Reserve api.<domain> for EC2 EIP.

B. Provision EC2

Launch t3.medium (ap-south-1), Ubuntu/Amazon Linux, 30 GB gp3, Elastic IP.

Security group: 80/443 from anywhere; 22 from your IP only.

Install Docker + compose plugin.

Put secrets in SSM Parameter Store; fetch at boot into .env (gitignored). gee-sa.json mounted read-only. Copy IMD .grd to data volume; confirm it fits 30 GB (bump EBS if not).

C. Deploy backend

Get code onto box (read-only deploy key or rsync). Local-only per repo rules - no GitHub Actions.

docker compose -f docker-compose.yml -f compose.deploy.yml up -d --build.

Caddy fronts all services + issues TLS. Smoke each endpoint via https://api.<domain>/... -> expect 200/healthy.

D. Wire frontend (Vercel)

Import apps/web. Set env: all NEXT_PUBLIC_*_API_URL = https://api.<domain>, Supabase URL/anon key, MapTiler key.

Deploy. E2E: load a project, run each analysis module against live backend; verify 2D/3D map, shadows, amenities, charts.

E. Gates + go-live

Run the gate checklist (Section 10). Enable only validated FLAGS in prod .env. Tag release.

10. Deployment Gates (Local - No GitHub Actions)

Pre-deploy checklist / script under scripts/:

| # | Gate | Check |
| --- | --- | --- |
| 1 | Contract sync | contracts/<svc>.yaml matches FastAPI routes (contract-validator agent). PRs touching contracts/ updated CHANGELOG. |
| 2 | Flags default-off | New behavior gated; only validated flags enabled in prod .env. |
| 3 | Lint/format | ruff check + ruff format on services/ + flags. |
| 4 | Type check | npx tsc --noEmit (web) clean; pyright optional. |
| 5 | Tests | pytest tests/ smoke + per-service; npm run build green. |
| 6 | Security review | /security-review on branch; no secrets in tracked files. |
| 7 | Image scan | docker build all; Trivy scan for high/critical CVEs. |
| 8 | Health green | every service /health passes in compose. |
| 9 | Deployed smoke | hit each endpoint through Caddy, assert 200. |
| 10 | Manual approval | flip prod FLAGS only after manual validation. |

11. Full API Inventory

A. External APIs the frontend calls directly

| API | Host | Purpose | File |
| --- | --- | --- | --- |
| Overpass (primary) | overpass.openstreetmap.fr/api/interpreter | building footprints | lib/osm.ts:13 |
| Overpass (fallback) | overpass-api.de/api/interpreter | same, on .fr fail | lib/osm.ts:14 |
| Nominatim | nominatim.openstreetmap.org | reverse geocode (place name) | lib/osm.ts:15 |
| CARTO Voyager tiles | basemaps.cartocdn.com | 2D raster basemap (no key) | MapContainer.tsx:55 |
| MapTiler | vector tiles (env key) | 3D basemap + building vector source | Scene3D.tsx |
| Supabase | env URL | auth (OAuth/PKCE) | lib/supabase/client.ts |

B. Backend services (frontend -> NEXT_PUBLIC_*_API_URL)

| Service | Port | Endpoints | Method |
| --- | --- | --- | --- |
| temperature | 8000 | /weather/thermal-profile, /weather/thermal-grid | GET, POST |
| sunpath | 8001 | /sunpath/annual, /sunpath/solar-day | GET |
| flood | 8002 | /flood/analyze | POST |
| wind | 8003 | /wind/analyze | POST |
| rainfall | 8004 | /rainfall/archive, /rainfall/summary | GET, POST |
| geo | 8005 | /geo/amenities, /geo/zone, /geo/soil, /geo/water-constraints | GET |
| planning | 8006 | /planning/analyze | POST |
| infrastructure | 8007 | /infrastructure/analyze | POST |
| future-infra | 8008 | /future-infra/pipeline | GET |
| land-records | 8009 | /land-records/lookup | POST |

Plus /health on each (compose healthchecks).

C. Upstream APIs the backend calls

| Upstream | Used by |
| --- | --- |
| Overpass (OSM) | geo, infrastructure, water-constraints |
| Open-Meteo | temperature, wind, rainfall |
| Google Earth Engine (svc-account) | flood, sunpath, rainfall, geo NDVI/LULC |
| SoilGrids (ISRIC) | geo /soil |
| ISRO Bhuvan / NRSC LULC | geo /zone |
| CHIRPS (via GEE) | rainfall |
| IMD gridded .grd (local files, not API) | temperature |

Deploy impact: CORS allowlist = Vercel origin on all 10 services. Caddy routes by the unique path prefixes -> one origin works. Egress firewall must allow Overpass/Nominatim/Open-Meteo/GEE/SoilGrids/MapTiler/CARTO/Supabase.

12. Environment Variables / Secrets Matrix

| Var | Where | Holds |
| --- | --- | --- |
| NEXT_PUBLIC_*_API_URL (x10) | Vercel | https://api.<domain> (one origin) |
| NEXT_PUBLIC_SUPABASE_URL / ..._ANON_KEY | Vercel | Supabase auth |
| NEXT_PUBLIC_MAPTILER_KEY | Vercel | 3D vector tiles |
| FLAGS | EC2 .env per service | enable validated features only |
| gee-sa.json | EC2 (SSM -> file, RO mount) | GEE service account |
| Supabase service keys (if needed) | EC2 SSM Param Store | server-side |

IMD .grd data -> EBS volume mount into temperature container.

13. CORS + Reverse-Proxy (Caddy) Notes

Each FastAPI service: CORSMiddleware allow_origins = exact Vercel domain(s), not *.

infra/Caddyfile: one site api.<domain>, auto-TLS (Let's Encrypt), reverse_proxy by path prefix to each service:port.

Health route / or /health for uptime checks.

14. Monitoring, Rollback, Post-Deploy

Monitoring: CloudWatch agent (CPU/RAM/disk), container docker stats, Caddy access logs.

Rollback: tag images per release; docker compose down && up -d previous tag. Keep last known-good .env. Flags off = instant feature kill switch without redeploy.

Post-deploy checklist: all /health green; each endpoint 200 via Caddy; frontend E2E all modules; 2D+3D map render; shadows; amenities; export; auth login.

15. Risks / Unknowns

RAM: t3.medium 4GB with temperature+sunpath+8 light is workable but watch scipy/xarray import spikes -> enforce mem_limit + 2 GB swap. t3.small only if monitoring confirms headroom.

IMD data size - confirm .grd fits 30 GB EBS; bump if large.

Single EC2 = single point of failure - acceptable for beta, no HA/autoscale.

External API limits - Overpass/Open-Meteo/GEE rate limits; add response caching later.

MapTiler free tier request cap - monitor 3D tile usage.

CORS/HTTPS - lock CORS to Vercel domain; never * over public internet.

Cost creep - egress beyond 100 GB/mo; stop instance when idle during beta.

16. Verification

Local: docker compose up -> curl each /health -> pytest tests/ -> npx tsc --noEmit -> npm run build.

Deployed: curl https://api.<domain>/sunpath/annual?..., /weather/thermal-profile?..., etc -> 200; load Vercel app, exercise every analysis module + 2D/3D map + export.